REQUEST FOR QUOTATION
SPECIFICATION OF STANDARD SERVICES

Procurement No:	09-ss002-21

## Specification

### Background

This proposal is for the OB charter for delivering disaster construction materials that are available to be shipped to respective Islands as detailed hereunder;

To Central islands: scheduled date for this is 15/11/2021

1. Kuria

2. Abemama

3 including Nonouti and Tab North (southern Island)

To Southern islands: scheduled date for this is 17/11/2021

1. Tab south

2. Onotoa

3. Beru

4. Nikunau

To Northern islands: scheduled date for this is 15/11/2021

1. Abaiang

2. Marakei

3. Butaritari

4. Makin

### Requirements

1. All supporting documentation must be in English.

2. Provide a commercial license and registration certificate

3. Provide a valid seaworthy

4. The vessel should be suiting our relevant need to able in shipping construction materials (hardware) to the central, northern, and southern islands

5. Cheapest cost of charter per day would be highly recommended

### Delivery Time

The charter should be departed on the above schedule to respective regions.

## Description of the Services to be provided

| Pos. | Description | Respective regions | Requirement |
| --- | --- | --- | --- |
| 1 | Schedule for charter | Central and Northern | 15/11/21 (the vessel will be departed) |
|  |  | Southern | 17/11/21 (the vessel will be departed) |
| 2 | Capacity of the vessel – the needed ton (cubic meter) | Central | 395.633 cubic mtr |
|  |  | Northern | 214.879 cubic mtr |
|  |  | Southern | 517.935 cubic mtr |
| 3 | Duration of the charter (days to be taken by the vessel) | Central for (Kuria/Abemama/Nonouti/Tab North) | Not more than a week (7 days) |
|  |  | Southern for (Tab South/Onotoa/Beru/Nikunau/Arorae) | Should be 10 days |
|  |  | Northern for (Makin/Butaritari/Marakei/Abaiang) | Not more than a week (7 days) |