REQUEST FOR PROPOSAL
TERMS OF REFERENCE FOR CONSULTING SERVICES
PROCURING ENTITY REQUIREMENTS

Procurement No:	RFP-21-CS001-24

List of Documents

A.	About the Ministry	3

B.	Project Background and Objectives	3

C.	Service Requirements	3

Suggested methodology	3

Competence requirements and allocation	3

Environmental and Social considerations	3

D.	Timetable and Reporting Arrangements	3

Submission of Deliverables	3

Reporting Arrangements	4

## About the Ministry

The Ministry of Fisheries and Marine Resources Development (MFMRD) is a government entity in Kiribati responsible for the sustainable management and development of the nation's fisheries and marine resources. Given Kiribati's vast Exclusive Economic Zone (EEZ) and its reliance on ocean resources for sustenance and economic growth, the role of MFMRD is crucial.

### Key Functions

- Fisheries management: Overseeing the sustainable exploitation of fisheries resources, including tuna, which is a primary export for Kiribati.

- Marine resource development: Promoting the development of other marine resources such as aquaculture, seaweed cultivation, and coastal fisheries.

- Policy development: Creating and implementing policies related to fisheries and marine resource management.

- Research and development: Conducting research to support sustainable fisheries and marine resource management.

- Regional and international cooperation: Collaborating with regional and international organizations on fisheries and marine issues.

### Challenges

MFMRD faces significant challenges, including:

- Vast ocean territory: Managing such a large area with limited resources is complex.

- Illegal, Unreported, and Unregulated (IUU) fishing: Combating this illicit activity is a constant challenge.

- Climate change: Rising sea levels and changing ocean conditions threaten marine ecosystems and livelihoods.

- Capacity building: Developing the necessary human resources and infrastructure to effectively manage fisheries and marine resources.

Despite these challenges, MFMRD plays a vital role in ensuring the long-term sustainability of Kiribati's marine environment and the well-being of its people, by encouraging artisanal fishmen’s in providing proper and improved facilities and channels that will assist to boost fisherman’s catches and overall success.

With the support of MFMRD's fishing partner, the Korea Overseas Fisheries Association (KOFA), Kiribati has launched a marina project. This initiative aims to solidify our long-standing partnership by conducting a feasibility study for the Marina Project. Once completed, the marina will serve as a multipurpose hub, providing safe harbor for artisanal fishing boats, a departure point for recreational activities and inter-island ferries, and stimulating marine investment

## Project Background and Objectives

The Ministry of Fisheries and Marine Resources in collaboration with Korea Overseas Fisheries Association have embark to establish a Marina project on South Tarawa. Under this project, the establishment of the lagoon marina earmarked to be located in the lagoon at the Ananau Causeway opposite and within the Eco-farm area. The site proposed due to the current and on-going landing site for fishing boats occupying the space at the Eco-farm coastal area as a docking site and to complement the project on ice making facility proximity to the site and also access to the Bonriki International airport.

Under this project, it gears to address issues to support the establishment of a marina infrastructure for the fishing communities. South Tarawa inhabits a wide coastal area with extensive sandflat making it difficult to access the deeper end of the lagoon during low tides. With the lack of proper development to support fishing activities, fishermen are at the mercy of the tide as they have no other choice but to coincide their fishing trips with the tide.  This has affected the quality of fish during landing as fishing boats normally waits until the next high tide before they can land their catches. Beside fishing, all other form of transportation within the lagoon faced a similar issue due to the lack of appropriate infrastructure and services provided.

To address this problem, this project is proposing the construction of a small marina facility in South Tarawa with other needed services to assist the fishermen community and the wider population. Developing a marina with floating pontoon would provide a safe landing site for small fishing boats and make fishing trips more efficient anytime without the need to wait for high tides. The establishment of the marina could also address issues to improve the quality of catch landed as the fishers could return anytime without worrying about the tide condition. The marina could also provide small convenient ramping, floating jetty and channel access for other marine transportation including inter-island ferries and to support recreational related activities.

The project will however focus on the feasibility studies, appropriate designs options that will inform the actual costings, conceptual designs, and timeframe of the project once the constructions is to be executed.

The key objectives of this project include the following:

- Carry out the survey to understand the status and conditions of the existing site;

- Prepare appropriate/suitable options and designs for the development of the Marina iinfrastructure based on the survey findings;

- Prepare appropriate design of the access channel including the dredging options based on the survey finding;

- Assess the financial requirements and environmental impacts of the Marine infrastructure and its access channel;

- Prepare the feasibility study report for the Marina infrastructure and access channel;

- Provide the detailed design and costing of the agreed Marina infrastructure and the access channel to inform decisions of the Steering committee.

## Service Requirements-

- Prepare the Methodology of Feasibility Study (Marina infrastructure and access channel)

- Prepare a Standard Prototype and Infrastructural Design of the Marina

- Prepare a Standard design for access channel including the dredging options

- Conceptual Design and Documents

- Design Development Documents

- Preparation of Preliminary Drawings

- Preparation of Estimated Costing

- Design of Site-Specific Buildings including Floating Platforms Channels and Seawalls

- Other related task that may assist to the success of the feasibility study

### Suggested methodology

The Consultant will prepare a survey methodology and take approval of the Kiribati Marina Infrastructure Project Steering Committee (KMIPSC). Afterwards carry out extensive survey of the site and adjacent areas to be impacted/affected in the development of project. The Consultant will prepare a detailed estimate of the works with the detailed designs (for both the Marina infrastructure and its access channel) and prepare a Bill of Quantity and Schedule of Rates (BOQ) for preparation of the feasibility study report and Development Project Proposal.

To be specified by the Tenderer in the ‘Terms of Reference Narrative’ Template included in this RFP

### Competence requirements and allocation

Technical Skills

A relevant understanding of the marine industry, specifically in relation to marina infrastructure development (channel, etc), is crucial for the successful execution of the proposed project. This knowledge encompasses a wide range of factors, including:

- Market analysis: Understanding the demand for marina berths, target clientele, and competitive landscape.

- Regulatory framework: Familiarity with local, regional, and national regulations governing marina construction, operation, and environmental impact.

- Economic viability: Assessing the financial feasibility of the project, including revenue generation, cost management, and return on investment.

- Environmental (coastal engineering) considerations: Understanding the marine ecosystem, potential impacts of the marina, and mitigation strategies.

- Technical challenges: Knowledge of soil conditions, water depth, wave patterns, tidal variations, and other factors affecting marina design and construction.

- Project management expertise: Skills in planning, organizing, and executing projects.

- Data analysis and interpretation: Ability to collect, analyse, and interpret data to inform decision-making.

- Technical proficiency: Mastery of relevant software, tools, or technologies.

Consultant Allocation

The allocation of consultants may depend on the firm, yet these are the necessary requirements

- Project scope and timeline: The size and complexity of the project will determine the number of consultants required.

- Consultant availability: Matching consultant schedules with project deadlines.

- Skillset requirements: Assigning consultants with the necessary competencies to specific tasks.

- Budget constraints: Balancing consultant costs with project needs.

- Risk management: Considering potential challenges and allocating resources accordingly.

Qualification and Experiences with criteria and Requirement from the Firm

Interested consulting firm must fulfil the following qualification, experience and requirements:

- The Consulting Firm should have updated valid registration from the Registrar of Companies and Licensing Authority in their country of origin to verify the interested firm can operate as a Proprietorship / Partnership/ Private Limited Company.

- At least 7 (Seven) years of working experience as Consulting Firm related to design, documentation, feasibility study and preparation of maritime-related infrastructure prototyping or physical modelling.

- Consultant/Firm should have adequate team members and expert with experience.

- Detailed list of experience in similar work of the Firm.

- Updated Trade License, VAT and IT Certificates.

- Bank Statement for last six months/ Bank solvency Certificate

- Letter of Good Standing from their country of origin.

- At least 2 written references from Clients in the last 5 years

Minimum Criteria for Interested Firms:

- Registration and Licensing:

- The firm must have an updated and valid registration from the Registrar of Companies and Licensing Authority in their country of origin.

- Experience:

- At least 7 years of experience as a consulting firm related to design documentation, feasibility studies, and preparation of maritime-related infrastructure designs.

- At least 7 years of experience and have carried out relevant projects in the regions

- Completion of at least 3 similar projects within the last five financial years, each with a project cost of not less than USD 200,000 in any Government, Semi-Government, Autonomous, or reputed Private organization.

- Expertise and Manpower:

- The firm must have adequate team members and experts with relevant experience.

- A detailed list of the firm's experience in similar work should be provided.

- Documentation:

- Letter of Good Standing from the firm’s country of origin.

- At least 2 written references from clients in the last 5 years.

Proposed Key Experts for the design and costing phase of the Marina infrastructure and its access channel

| Key Experts | Qualification | Experience | Responsibilities |
| --- | --- | --- | --- |
| Team Leader | BSc in Civil Engineering | 20 years | Supervision and management of construction works; valid membership in an internationally recognized engineering institute. |
| Marina Infrastructure Specialist | MSc in Civil Engineering/Marine/Coastal Engineering | 15 years | Overseeing marina-specific designs and ensuring they meet project requirements and standards. |
| Environmental Impact Assessment Specialist | MSc in Environmental Science/Engineering | 10 years | Conducting EIAs, preparing reports, ensuring compliance with environmental regulations. |
| Architect | BArch/MArch | 10 years | Developing architectural designs, preparing drawings, collaborating with the engineering team. |
| Structural Engineer | BSc/MSc in Structural Engineering | 10 years | Designing structural components, preparing structural drawings, ensuring structural integrity of the marina infrastructure. |
| Mechanical Engineer | BSc/MSc in Mechanical Engineering | 10 years | Designing mechanical systems, preparing mechanical drawings, ensuring proper installation and functioning of mechanical components. |
| Electrical Engineer | BSc/MSc in Electrical Engineering | 10 years | Designing electrical systems, preparing electrical drawings, ensuring electrical safety and compliance. |
| Plumbing and Sanitary Engineer | BSc/MSc in Plumbing Engineering/Sanitary Engineering | 10 years | Designing plumbing and sanitary systems, preparing drawings, ensuring proper installation and functioning of these systems. |
| Cost Estimator | BSc in Quantity Surveying/Construction Management | 10 years | Preparing detailed cost estimates, developing Bill of Quantities (BOQ), ensuring accurate project budgeting. |

### Environmental and Social considerations

The analysis and derived outputs produced in the context of this consultancy shall consider environmental and social requirements and how they will be addressed. Please, refer to the Certificate of Compliance Form included in this RFP.

## Timetable and Reporting Arrangements

### Submission of Deliverables

Specific dates will be agreed in the Contract. However, the durations will be outlined as a guide thus the Tenderer may submit proper workplan and timeline to cover the proposed activities as referred in the Narrative Proposal.

| Deliverable No. | Deliverables | Estimated Timeline (from project start date) |
| --- | --- | --- |
| 1 | Submission of Inception Report -Design Basis -Quality plan | 3 months |
| 2 | Monthly Progress Report | Per duration of project |
| 3 | Methodology for Feasibility Study - Draft Feasibility Study report (EIA and soil Suitability) -Draft Conceptual Design and Prototype (Options for preliminary designs) | 3-5 months |
| 4 | Data and information for analysis to prepare the feasibility study report -Draft Detailed Designed Report -Draft Detailed Designed Drawings -Draft Bill of Quantities (Priced) and Specifications | 5-7 months |
| 5 | Final Feasibility study report -Final Design report -Final Technical Specifications -Final Bills of Quantity | 4-5 months |

### Reporting Arrangements

The Consultants work progress will be monitored primarily through monthly review meetings/calls, the precise schedule of which is to be determined based on consultation with the Consultant. The Consultant is also expected to produce, upon request, a formal progress report to the Contract Manager and Project Manager that includes: an overview of the project, a narrative description of project activities, detailed information on project objectives and milestones, actual achievements made against the timeline initially set, etc.