REQUEST FOR APPLICATION
TERMS OF REFERENCE FOR CONSULTING SERVICES
PROCURING ENTITY REQUIREMENTS

Procurement No:	27-cs001-25

List of Documents

A.	About the Ministry	3

B.	Project Background and Objectives	3

C.	Service Requirements	3

Suggested methodology	4

Competence requirements and allocation	4

Environmental and Social considerations	4

D.	Timetable and Reporting Arrangements	4

Submission of Deliverables	4

Reporting Arrangements	4

E.           Annexes

Annex 1: Minimum requirements of Environment Impact Assesment

Annex 2: Guide for Undertaking Public Consultation when preparing EIA report

Annex 3: Tab North Road Design

Annex 4: Nikunau Road design

## About the Ministry

The Ministry of Infrastructure and Sustainable Energy (MISE) is the responsible ministry for all public infrastructure projects in both urban and outer islands of Kiribati that include roads, water, sanitation, energy, power and construction works.

## Project Background and Objectives

For this consultancy, the MISE is requesting application from interested individuals with appropriate and recognised qualification and experience to undertake an Environmental Impact Assessment (EIA) for the construction and upgrading of the ‘’Nikunau Road and Tab.North Road and Causeways Improvement Project ‘‘within the framework of The Environment Act 2021. The upgrading work will involve the extraction and transportation of the road’s base materials of reef mud, aggregates and sands from the near shores, clearance of trees and bushes for the roadway and shoulders, landfills and seawalls construction where necessary, use of ground water for the Geocell concrete mix, campsites and storage space for materials, heavy plant and machinery and the project team while on the island.The assessment or survey must be carried out by the EIA Consultant prior FMC designation . Landfills are designated by MELAD as per Environment Act 2021 and seawall considered in the project must be approved by FMC as well. The project is funded under the broader Outer Island Infrastructure Program that aims to construct and upgrade roads on all outer islands. Nikunau island and Tab.North Island are being implemented under Phase 1 of the program.

Road upgrading project on Tab.North and Nikunau island will be part of Phase 1 of the larger Outer Islands Road Upgrading Project or the Outer Island Infrastructure Program that is solely funded by the Government of Kiribati and implemented by the Ministry of Infrastructure and Sustainable Energy (MISE).

Nikunau island is in the central Pacific Ocean which size is approximately about 9 square kilometres and location is approximately 1.350° S, 176.450° E. There is one main road that runs through the villages which is made from compacted coral gravel and sand.

The proposed construction works is to upgrade the current existing roads with a length of 13.69 km and a total ditch length of 6.48 km. The design includes a total of 6 Bus bays, a total of six speedhumps ,67 Duct PVC pipe (100mm) and a total of twenty-eight soak pits.

For Tabiteuea Meang (Tab North), this is also one of the atolls in the Gilbert islands. It is located on Latitude and Longitude: 1.4167° S, 174.9833° E. The land area is about 26.1km square, consisting of small, narrow coral islands surrounding a central lagoon. The road infrastructure in Tabiteuea Meang is mostly unpaved coral roads with some sections made of compacted sand or gravel. The proposed construction works is to upgrade the current existing causeways and roads with a length of 28.073 km and the total ditch length of 13.84 km. The design includes a total bus bay of 6, 11 speedhumps,101 ducts (100mm PVC pipes) and seventy-four soak pits.

All the proposed construction works on Tab.North and Nikunau island will be using Geocell Concrete. The Geocell road construction method would require cement material rather than the more commonly used emulsion (tar seal) or Bitumen but would require the use of more aggregates and sands. Also, the Geocell method would need more water than bitumen seal and all geocell related materials such as sands, aggregates and water can be extracted locally. Polyethylene cells material and accessories such as Y10 steel rebar “soil nails” for staking and plasticiser would need to be imported.

To make the concrete mix for the Geocell material, land-based camp sites for the team, batching plant and other heavy machinery and material storage sites would be needed. These could be located at certain strategic parts of the island and may be moved around the island to facilitate convenient transportation of source materials (aggregates and sands) to the batching plant and delivery of mixed concrete to the road construction sites.

The extraction of source materials will be located away from where the communities reside and make the least damage to the mangroves where inshore fish breeds and to shorelines to avoid erosions. Use of existing or old dredging sites would be encouraged. Extractions will be conducted close to natural channels and boat channels to improve flow of flushing of the lagoon and nutrients and facilitate navigation better navigation to local fishermen. Coastal assessment is required to minimize the effect to the rate of soil and sediment erosion. Clearing of vegetation at roadsides will be kept to the minimum to minimize inadvertent impacts on food sources and compensation for loss of food crops.  Discharge of concrete sludge will be deposited where it will be least harmful and possibly utilized more usefully at the Council’s courtyard, school or airport or other designated areas.

Objective

The objective of the consultancy assignment is to identify environmental, social, and cultural risks associated with and during the road pre-construction, construction and post construction works and to recommend mitigation measures to reduce the risks in a separate Environmental Management Plan (EMP). The environment impact assessment consultancy will ensure that there are no long-term negative impacts after the new geocell sealed road has been constructed and operationalized.

## Service Requirements (TOR)

Terms of Reference

Subject: Undertake Environment Impact Assessment for the proposed construction work for Outer islands Road Upgrading Project on Tab.North and Nikunau Island.

Duration of the Consultancy

The consultancy shall deem to have commenced upon signature of the contract agreement between MISE and the Consultant and to end on completion and submission of the final EIA report to MISE, and upon approval and endorsement of the report by MELAD.

Scope of work for Nikunau Road

The tasks to be performed by the Consultant include preliminary studies to produce baseline data for coastal areas, water quality for underground and seawater, and other relevant baseline data for use for comparation should there be any impact and alteration to the environment or complain from the public are as follows:

- Consult the Project Manager (PM), Nikunau Road Improvement Project and Staff of the Civil Engineering Unit (CEU) at MISE regarding the overall scope of the project and specific activities to be implemented.

- Consult with relevant departments at respective government Ministries on compliance with relevant Acts/Regulations on the proposed construction work.

- Consult with other relevant stakeholders such as the Nikunau Council, including recognized local leaders and communities who will be indirectly or directly affected by this project, in accordance with the Guideline provided in Annex 2.

- Liaise with the PM and CEU-MISE staff, if necessary, to clarify any aspect of the Nikunau Road Improvement project.

- Undertake the EIA study in accordance with the minimum requirements of the EIA including the format provided in Annex 1.

- In consultation with the PM, undertake survey on the island to identify the site(s) to source construction materials such as reef mud, aggregate and sands to determine the quantity available from the sites.

- Undertake marine physical (water quality – pH, DO, TDS, temperature, turbidity, currents, sediment transport) and biology (fish, benthic communities, and sensitive habitats) environment assessment to reef mud, aggregate and sand extraction site(s) for baseline data on the existing environmental conditions.

- Undertake modelling on the impact of reef mud excavation to the coastline, natural sediment flow and movement including seawater current.

- In consultation with the PM, undertake assessment on the quality or suitability of the construction material to be source locally.

- In consultation with the PM, identify effective methodology to prevent concrete sludge runoffs.

- Undertake survey to identify and assess the site (s) required for the stockpile of construction material and laydown area.

- Undertake underground water quality (pH, DO, TDS, temperature, turbidity) for baseline data within the identified stockpile and laydown area(s).

- Undertake survey and inventory on the number of trees and food crops, including babai and banana pits to be removed for the road constructions and camp sites.

- Undertake impact assessment on geocell concrete production, application and safeguarding concrete sludge contamination.

- Assess impact of water usage and water quality and quantity at designated areas.

- Review and assess the potential campsites and batching plant sites for the project.

- Produce the draft EIA report and the EMP according to the EIA Requirement contents which will be submitted to MISE and MELAD for review and consideration.

- In consultation with MISE, lead or undertake public hearing on the outcome and findings of the EIA study.

- Revise and update the EIA report based on comments received from MISE and MELAD, and other relevant government ministries, and the public.

- Produce the final version of the EIA report and the EMP which will be submitted to MISE and MELAD for review and approval.

- Provide a timeline and work plan for the duration of additional days required under this consultancy.

Scope of Work for Tab.North Road and Causeways

The tasks to be performed under this consultancy including preliminary studies to produce baseline data for coastal area, water quality for underground and seawater, and other relevant baseline data for use for comparation should there be any impact and alteration to the environment or complaint from the public are as follows:

- Consult the Project Manager (PM) of Tab.North Road and Causeways Upgrading Project and Staff of the Civil Engineering Unit (CEU) at MISE regarding the overall scope of the project and specific activities to be implemented.

- Consult with relevant departments at respective government Ministries on compliance with relevant Acts/Regulations on the proposed construction work.

- Consult with other relevant stakeholders, such as the Tab.North Council, including recognized local leaders and communities who will be indirectly or directly affected by this project, in accordance with the Guideline provided in Annex 2.

- Liaise with the PM and CEU-MISE staff, if necessary, to clarify any aspect of the Tab.North Road and Causeway Upgrading project.

- Undertake the EIA study in accordance with the minimum requirements of the EIA including the format provided in Annex 1.

- In consultation with the PM, conduct a survey on the island to identify the site(s) to source construction materials such as reef mud, aggregate and sand to determine the quantity available from the sites.

- Undertake marine physical (water quality – pH, DO, TDS, temperature, turbidity, currents, sediment transport) and biology (fish, benthic communities, and sensitive habitats) environment assessment to reef mud, aggregate and sand extraction site(s) for baseline data on the existing environmental conditions.

- Undertake modelling on the impact of reef mud excavation to the coastline, natural sediment flow, and movement including seawater current.

- In consultation with the PM, undertake assessment on the quality or suitability of the construction material to be source locally.

- In consultation with the PM, identify effective methodology to prevent concrete sludge runoffs.

- Undertake survey to identify and assess the site (s) required for the stockpile of construction material and laydown area.

- Undertake underground water quality (pH, DO, TDS, temperature, turbidity) for baseline data within the identified stockpile and laydown area(s).

- Undertake survey and inventory on the number of trees and food crops, including babai and banana pits, which will be removed for the road construction and camp sites.

- Assess the impact of coastline and the existing causeways based on strengthening methods.

- Undertake impact assessment on geocell concrete production and application and safeguarding concrete sludge contamination.

- Assess impact of water usage and water quality and quantity at designated areas.

- Review and assess the potential campsites and batching plant sites for the project.

- Prepare the draft EIA report and the EMP according to the EIA requirement content, which will be submitted to MISE and MELAD for review and consideration.

- In consultation with MISE, lead or undertake public hearing on the outcome and findings of the EIA study.

- Revise and update the EIA report based on comments received from MISE, MELAD, other relevant government ministries and the public.

- Produce the final version of the EIA report and the EMP which will be submitted to MISE and MELAD for review and approval.

- Provide a timeline and work plan for the duration and additional days required under this consultancy.

Expected Outputs

The Consultant will need to produce and provide an e-copy (editable format) and 5 hard copies of the draft EIA report including survey reports required in the scope of work to the Project Manager and Secretary MISE. The report should include an executive summary section written both in English and Kiribati not more than 10% of the draft report. A draft report will be circulated for comments to key stakeholders.

Institutional Arrangement

The consultant will perform his duties in consultation with Project Manager, staff of MISE and relevant stakeholders.

Duty Station

The consultant will be required to travel to Nikunau Island and Tab.North Island as part of his assignment to conduct the EIA study.

### Suggested methodology

The Consultant is expected to follow the Minimum requirements of the Environmental Impact Assessment framework and the Guide for Undertaking Public Consultation When Preparing EIA Report as stipulated under section 33 of the Environmental Act (1999) and attached as Annex 1 and Annex 2 respectively.

### Competence requirements and allocation

To be verified by the Tenderer with a relevant CV

### Environmental and Social considerations

The analysis and derived outputs produced in the context of this consultancy shall consider environmental and social requirements and how they will be addressed. Please, refer to the Certificate of Compliance Form included in this RFP.

To be specified by the Tenderer in the ‘Terms of Reference Narrative’ Template included in this RFA

## Timetable and Reporting Arrangements

### Submission of Deliverables

Specific dates will be agreed in the Contract.

| Deliverable No. | Deliverables | Timeline (from project start date) |
| --- | --- | --- |
| 1 | Submission of Inception Report | 2 weeks after contract start date |
| 2 | Submission of Mid-Term Report | 1 months |
| 3 | Submission of Draft Final Report | 1 months |
| 4 | Submission of <other deliverables> | 1 months |
| 5 | Submission of Final Report and endorsement by MELAD | 1 months |

### Reporting Arrangements

<If e.g. monthly reports are requested, or other specificities, specify here>

Example:

The Consultants work progress will be monitored primarily through monthly review meetings/calls, the precise schedule of which is to be determined based on consultation with the Consultant. The Consultant is also expected to produce, upon request, a formal progress report to the Contract Manager and Project Manager that includes: an overview of the project, a narrative description of project activities, detailed information on project objectives and milestones, actual achievements made against the timeline initially set, etc.

Annex 1

The minimum requirements of the Environmental Impact Assessment which will form the main structure of the report are as follows:

| Item | Details |
| --- | --- |
|  | An executive summary of the impact assessment report, written in Kiribati |
| 1 | The objective of the proposed activity |
| 2 | An analysis of the need for the proposed activity |
| 3 | A description of the proposed activity, including: - If the activity includes construction work: – - Designs, plans and maps; - The quantities of any materials and equipment needed. - The nature of any construction or works process. - Construction working hours; and - Proposed schedule for implementation and completion. - If the activity includes carrying on an environmentally significant activity: - - The nature and extent of the activity. - Materials needed; and - Sourcing of materials, whether imported or locally sourced. - If the activity includes taking, harvesting, growing or keeping of organisms, the type and number of organisms involved. - If the activity includes the generation of any waste substances or energy: – - The nature and quantity of any waste products. - Proposed methods for controlling and dealing with any waste products. - If the activity includes harm to coral reef, mangrove or sea grass bed, the nature and extent of harm - If the activity includes harm to a protected species or ecological community, the nature and extent of the harm - If the activity is in a protected area or World Heritage Area, the nature and extent of any harm to the protected area or World Heritage Area. |
| 4 | A description of the environment with the potential to be affected by the proposed activity |
| 5 | The potential or actual impacts of the proposed activity on the environment |
| 6 | A description of any intended investigations or studies of the possible impact of the proposed activity on the environment |
| 7 | A description of how climate change and climate variability may impact on the activity |
| 8 | The benefits of the proposed activity, including any economic, social and cultural factors |
| 9 | Reasonable alternatives to the proposed activity, for example, design and sites, including, at least, the alternative of not undertaking the activity |
| 10 | An outline of the reasons for the proposed activity as opposed to the alternatives |
| 11 | A description of any other legal requirements relating to the proposed activity |
| 12 | A summary of the results of consultations undertaken for the proposed activity |
| 13 | List of the persons and bodies who have been consulted |
| 14 | An environmental management and protection plan for the proposed activity, including – i) a description of environmental issues or the environment to be affected or impacted; ii) a description and assessment of the controls, safeguards, standards or other environmental management or mitigation measures intended to be adopted or applied for the protection of the environment, or to minimize or prevent harm to the environment, including their estimated costs; - A description of responsibilities and authorities for implementation of mitigation measures and monitoring requirements; - A clear statement that the applicant is committed to the measures included in the environmental management and protection plan; and - A clear statement by the applicant that, if unexpected adverse impacts occur, contact will be made immediately with the Principal Environment Officer to seek advice. |
| 15 | The summary of the environmental management and protection plan in a matrix form. The summary of the environmental and protection plan must include:– i) Environmental issues of the environment to be affected or impacted; ii) Proposed mitigation, control or safeguard measure; iii) Name of institutions responsible for implementing mitigation, control or safeguard measures. |
| 16 | Any other additional requirements (information) that may be required. |
| 17 | A list of contributors to the reports and their contact details. |

### Annex 2: Guide for Undertaking Public Consultation When Preparing EIA Report

This guide is prepared in accordance with section 33 (3) of the Environment Act 1999 (as amended in 2007)

- Preparing an EIA Report

In the preparation of the EIA report the applicant must attempt to consult landowners, any nearby residents or adjacent landowners, individuals, groups and communities, relevant government ministries and companies, NGOs and interest groups; and others, such as donors, the private sector, academics etc., and any other person who would have an immediate interest in the activity and likely to be affected by the proposal.

The public consultation when preparing an EIA report should be undertaken through:

- At least two Maneaba or community meetings at places where the proposed project will be undertaken,

- Visits (household visit of nearby residents or adjacent landowners and any other person who has a known interest in the activity, office visit to government ministries and companies, NGOs and interest groups; and others, such as donors, the private sector, academics etc, and any other person who would have an immediate interest in the activity and likely to be affected by the proposal.

- Visiting known land owners and get their consent / views on the project.

The applicant must write down the names of those consulted and get their signatures.

Record the views of those consulted on the proposed project.

The applicant shall notify the public about the public consultation (as in bullet point 1 and 2 above) through

- Notices at the proposed project site and public places;

- Radio announcements; and

- Newspaper notifications.

In the notification, the applicant must state the purpose, venue, date, and time of the consultation

When undertaking the public consultation the applicant/consultant must

- Inform the stakeholders about the proposal and its likely effects;

- Get their inputs, views, and concerns; and

- Take account of the information and views of the public in the EIA and decision making.

- Record the names and have the signatures of those consulted.

The public consultation requirements must also include:

- Details of the proposal – what is it and where is it located?

- Project need or justification – why is the project necessary?

- Are there alternatives to the proposal (including NO project)?

- How the impacts affect each stakeholder group?

- What measures are proposed to minimize impacts?

- Identify questions that you may want to ask the public. For example, local people may have important knowledge of the local environment, culture etc.

- How will the public be included in further consultation, construction or operation of the proposal?