REQUEST FOR APPLICATION
TERMS OF REFERENCE FOR CONSULTING SERVICES
PROCURING ENTITY REQUIREMENTS

Procurement No: 27-CS001-26

List of Documents

A.	About the Ministry	3

B.	Project Background and Objectives	3

C.	Service Requirements (TOR)	3

Suggested methodology	3

Competence requirements and allocation	6

Environmental and Social considerations	7

D.	Timetable and Reporting Arrangements	7

Submission of Deliverables	7

Reporting Arrangements	7

E.	Annexes

### Annex 1: Minimum requirements of the Environmental Impact Assessment……..9

### Annex 2: Guide for Undertaking Public Consultation When Preparing EIA Report 11

Annex 3: Nikunau Road Design ………………………………………………………………………..12

## About the Ministry

The Ministry of Infrastructure and Sustainable Energy (MISE) is the responsible ministry for all public infrastructure projects in both urban and outer islands of Kiribati that include roads, water, sanitation, energy, power and construction works.

## Project Background and Objectives

For this particular consultancy, the MISE is requesting application from interested individuals with appropriate and recognised qualification and experience to undertake an Environmental Impact Assessment (EIA) for the construction and upgrading of the ‘Nikunau Road Improvement Project‘’within the framework of the Environmental Act 2021. The upgrading work will involve the extraction and transportation of the road’s base materials of reef mud, aggregates and sands from the near shores, clearance of trees and bushes for the roadway and shoulders, landfills and seawalls construction where necessary, use of ground water for the Geocell concrete mix, campsites and storage space for materials, heavy plant and machinery and the project team while on the island. The project is funded under the broader Outer Island Infrastructure Program that aims to construct and upgrade roads on all outer islands. Nikunau island is being implemented under Phase 1 of the program.

## Service Requirements (TOR)

Terms of Reference

Subject: Undertake Environment Impact Assessment for the proposed construction work for Road Upgrading of the ‘’Nikunau Road Improvement Project ‘’

- Background

Road upgrading project on Nikunau will be part of Phase 1 of the larger Outer Islands Road Upgrading Project or the Outer Island Infrastructure Program that is solely funded by the Government of Kiribati and implemented by the Ministry of Infrastructure and Sustainable Energy (MISE).

Nikunau island is located in the central Pacific Ocean which size is approximately about 9 square kilometers and location is approximately 1.350° S, 176.450° E. There is one main road that runs through the villages which is made from compacted coral gravel and sand.

The proposed construction works is to upgrade the current existing roads with a length of 13.69 km and a total ditch length of 6.48 km. The design includes a total of 6 Bus bays, a total of 6 speedhumps ,67 Duct PVC pipe (100mm) and a total of 28 soakpits.

The Geocell road construction method would require cement material rather than the more commonly used emulsion (tar seal) or Bitumen but would require the use of more aggregates and sands. Also, the Geocell method would need more water than bitumen seal and all geocell related materials such as sands, aggregates and water can be extracted locally. Polyethylene cells material and accessories such as Y10 steel rebar “soil nails” for staking and plasticiser would need to be imported.

To make the concrete mix for the Geocell material, land-based camp sites for the team, batching plant and other heavy machinery and material storage sites would be needed. These could be located at certain strategic parts of the island and may be move around the island to facilitate convenient transportation of source materials (aggregates and sands) to the batching plant and delivery of mixed concrete to the road construction sites.

Their extraction of source materials will be made away from where the communities reside and make the least damage to the mangroves where inshore fish breeds and to shorelines to avoid erosions. Use of existing or old dredging sites would be encouraged. Extractions will be conducted close to natural channels and boat channels to improve flow of flushing of the lagoon and nutrients and facilitate navigation better navigation to local fishermen. Clearing of vegetation at roadsides will be kept to the minimum to minimize inadvertent impacts on food sources and compensation for loss of food crops.  Discharge of concrete sludge will be deposited where it will be least harmful and possibly utilized more usefully at the Council’s courtyard, school or airport or other designated areas.

B. Project Description

Objective

The objective of the consultancy assignment is to identify environmental, social and cultural risks associated with and during the road pre-construction, construction and post construction works and to recommend mitigation measures to reduce the risks in a separate Environmental Management Plan (EMP). The environment impact assessment consultancy will ensure that there are no long-term negative impacts after the new geocell sealed road has been constructed and operationalized.

Duration of the Consultancy

The consultancy shall deem to have commenced upon signature of the contract agreement between MISE and the Consultant and to end on completion and submission of the final EIA report to MISE.

Scope of Work

The tasks to be performed under this consultancy are as follows:-

- Consult the Project Manager (PM), Nikunau Road Improvement Project and Staff of the Civil Engineering Unit (CEU) at MISE regarding the overall scope of the project and specific activities to be implemented.

- Consult with relevant departments at respective government Ministries on compliance with relevant Acts/Regulations on the proposed construction work.

- Consult with other relevant stakeholders such as the Nikunau Council including recognized local leaders and communities who will be indirectly or directly affected by this project in accordance with the Guideline provided in Annex 2.

- Liaise with the PM and CED Staff, if necessary, to clarify any aspect of the Nikunau Road Improvement project.

- Undertake the EIA study in accordance with the minimum requirements of the EIA including the format provided in Annex 1.

- In consultation with the PM, undertake survey on the island to identify the site(s) to source construction materials such as reef mud, aggregate and sands to determine the quantity available from the sites.

- Undertake modelling on the impact of reef mud excavation to the coastline, natural sediment flow and movement including seawater current.

- In consultation with the PM, undertake assessment on the quality or suitability of the construction material to be source locally.

- In consultation with the PM, identify effective methodology to prevent concrete sludge runoffs.

- Undertake survey to identify and assess the site (s) required for the stockpile of construction material and laydown area.

- Undertake survey and inventory on the number of trees including babai and banana pits to be removed for the road construction and camp sites.

- Produce the draft EIA report and the EMP which will be submitted to MISE and MELAD for review and consideration.

- In consultation with MISE, lead or undertake public hearing on the outcome and findings of the EIA study.

- Revise and update the EIA report based on comments received from MISE, MELAD, other relevant government ministries and the public.

- Provide timeline and work plan of the duration of additional days required under this consultancy.

- Undertake impact assessment on geocell concrete production and application and safeguarding concrete sludge contamination.

- Assess impact of water usage and water quality and quantity at designated areas.

- Review and assess the potential campsites and batching plant sites for the project.

- Assess impact of coastline and the existing causeways based on strengthening method.

- Produce final version of the EIA report and the EMP which will be submitted to MISE and MELAD for review and approval.

- Expected Outputs

The Consultant will need to produce and provide an e-copy (editable format) and 5 hard copies of the draft EIA report including survey reports required in the scope of work to the Project Manager and Secretary MISE. The report should include an executive summary section not more than 10% of the draft report. A draft report will be circulated for comments to key stakeholders.

Produce and provide an e-copy and 5 hard copies of the final EIA reports including survey reports required in the scope of work to the Project Manager and Secretary MISE.

- Institutional Arrangement

The consultant will perform his duties in consultation with Project Manager, staff of MISE and relevant stakeholders.

- Duty Station

The consultant will be required to travel to Nikunau Island as part of his assignment to conduct the EIA study.

### Suggested methodology

<Here describe the suggested requirements on methodology>

The Consultant is expected to follow the Minimum requirements of the Environmental Impact Assessment framework and the Guide for Undertaking Public Consultation When Preparing EIA Report as stipulated under section 33 of the Environmental Act 2021 and attached as Annex 1 and Annex 2 respectively.

### Competence requirements and allocation

<Here describe the competence requirements>

To be verified by the Tenderer with a relevant CV

### Environmental and Social considerations

The analysis and derived outputs produced in the context of this consultancy shall consider environmental and social requirements and how they will be addressed. Please, refer to the Certificate of Compliance Form included in this RFA.

To be specified by the Tenderer in the ‘Terms of Reference Narrative’ Template included in this RFA

## Timetable and Reporting Arrangements

### Submission of Deliverables

Specific dates will be agreed in the Contract.

| Deliverable No. | Deliverables | Timeline (from project start date) |
| --- | --- | --- |
| 1 | Submission of Inception Report | 2 weeks after contract start date |
| 2 | Submission of Mid-Term Report | 1 month |
| 3 | Submission of Draft Final Report | 1 month |
| 4 | Submission of <other deliverables> | 1 month |
| 5 | Submission of Final Report | 1 month |

### Reporting Arrangements

<If e.g. monthly reports are requested, or other specificities, specify here>

Example:

The Consultants work progress will be monitored primarily through monthly review meetings/calls, the precise schedule of which is to be determined based on consultation with the Consultant. The Consultant is also expected to produce, upon request, a formal progress report to the Contract Manager and Project Manager that includes: an overview of the project, a narrative description of project activities, detailed information on project objectives and milestones, actual achievements made against the timeline initially set, etc.

### Annex 1: Minimum requirements of the Comprehensive Environmental Impact Assessment

# Introduction

- Activity Overview: Provide a brief description of the activity, including its objectives, location, key components, and the phases of implementation (pre-construction, construction, operation, decommissioning).

- Purpose of the CEIA: The EIA aims to assess potential environmental and social impacts of the activity, propose mitigation measures, and ensure compliance with national and international environmental standards. It should also integrate sustainability and climate resilience into activity planning and execution.

# Objectives of the CEIA

- Identify and Assess Impacts: Evaluate the potential direct, indirect, and cumulative impacts of the activity on the physical, biological, and social environments.

- Mitigation Strategies: Propose effective mitigation measures to avoid, reduce, or compensate for negative impacts while enhancing potential positive outcomes.

- Sustainable Development: Ensure that the activity promotes sustainable resource use, protects biodiversity, and incorporates climate-proofing strategies to mitigate climate risks.

- Regulatory Compliance: Ensure the activity adheres to the Environment Act 2021, the Environmental (General) Regulation 2025, and any applicable national and international environmental and social standards.

# Scope of Work

The consultant(s) will undertake the following tasks as part of the CEIA process:

## Activity Description

- Provide a detailed description of the activity’s technical, spatial, and temporal aspects, including design, location, scale, and implementation phases. Include maps, technical drawings, and site plans.

- Describe key activities associated with each phase (e.g., pre-construction, construction, operation, and decommissioning), including resource use (energy, water, materials) and expected outputs (waste, emissions).

## Data Collection Methodology

- Overview of Approach: Describe the overall methodology to be adopted for collecting baseline data, including qualitative and quantitative techniques. Ensure the methodology is consistent with international best practices and applicable national standards.

- Tools and Techniques: Identify specific tools (e.g., GIS mapping, drones, laboratory equipment) and techniques (e.g., field surveys, stakeholder interviews, participatory rural appraisal) to be employed for data collection.

- Data Sources: Outline primary data sources (e.g., on-site measurements, field observations) and secondary data sources (e.g., government reports, published studies). Emphasize the use of reliable and up-to-date data.

- Sampling Framework: Describe the sampling design, including sample size, geographic distribution, and the rationale for selecting sites.

## Baseline Environmental Data

- Physical Environment: Collect baseline data on topography, geology, climate, air quality, water resources (marine, surface and groundwater), and soil conditions. Identify any existing pollution sources and seasonal variations.

- Biological Environment: Assess local biodiversity, focusing on sensitive ecosystems (e.g., wetlands, mangroves, coral reefs) and protected or endangered species. Map critical habitats and assess potential impacts on biodiversity.

- Social and Economic Environment: Collect baseline data on the local population, land use, socio-economic activities (e.g., agriculture, fisheries), cultural heritage, health services, and infrastructure. Identify communities and stakeholders who may be directly or indirectly affected by the activity.

## Impact Identification and Assessment

- Direct and Indirect Impacts: Assess the environmental and social impacts associated with each activity phase. This should cover impacts on air quality, water resources, soil, biodiversity, and social conditions (e.g., livelihoods, land use, cultural heritage).

- Cumulative Impacts: Identify and evaluate cumulative impacts, particularly in areas where multiple projects or activities overlap (e.g., adjacent developments, shared water bodies).

- Social and Cultural Impacts: Assess potential impacts on local communities, including disruptions to traditional livelihoods, access to resources, health risks, and effects on cultural or historical sites.

## Mitigation Measures

- Development of Mitigation Strategies: Propose realistic, cost-effective mitigation measures for each identified impact, ensuring that they are integrated into the activity’s design and implementation plans.

- Focus on Sustainability: Incorporate sustainable practices, such as resource efficiency (water and energy conservation), waste minimization, and biodiversity protection.

- Climate Resilience: Include climate-proofing measures such as elevating infrastructure in flood-prone areas, reinforcing coastal protection (e.g., planting mangroves), and using climate-resilient materials for construction.

## Analysis of Alternatives

- Project Alternatives: Evaluate feasible alternatives to the activity’s design, location, and technology. This analysis should consider the environmental, social, and economic impacts of each alternative, including the “no project” option.

•Sustainable Solutions: Highlight alternatives that prioritize environmental sustainability, resource efficiency, and lower carbon footprints.

- Justification for Selected Option: Provide a reasoned explanation for the chosen activity design, demonstrating why it represents the best balance of economic, environmental, and social considerations.

## Climate Risk and Adaptation

•Climate Risk Assessment: Assess potential climate-related risks (e.g., sea-level rise, extreme weather events, increased flooding) and how they may affect the activity and surrounding communities.

•Adaptation Measures: Propose adaptation strategies to reduce climate risks, such as green infrastructure (e.g., mangroves for coastal protection), flood management systems, and storm-resistant construction.

## Public Consultation and Stakeholder Engagement

- Consultation Plan: Develop a stakeholder engagement plan to involve local communities, indigenous groups, government agencies, and other stakeholders throughout the EIA process. Ensure that consultations are inclusive and transparent, especially with affected communities and vulnerable groups.

- Documentation of Stakeholder Feedback: Record stakeholder feedback during consultations and demonstrate how it has been addressed in the activity’s design or mitigation measures.

- Transparency and Inclusivity: Ensure transparency in the consultation process, making all relevant EIA documents accessible to the public.

## Environmental Management Plan (EMP)

• Integration with CEIA Findings: Develop a comprehensive Environmental Management Plan (EMP) based on the EIA findings. This should include:

- Mitigation Measures: Specific actions to manage and mitigate environmental and social impacts.

- Monitoring Plan: Define clear indicators for monitoring environmental and social performance, as well as the frequency and methodology of monitoring.

- Roles and Responsibilities: Assign clear roles for implementing the EMP, including responsibilities for contractors, the applicant, and environmental specialists.

- Reporting Mechanisms: Specify how and when monitoring reports will be submitted to regulatory authorities, including the frequency of environmental audits and compliance reviews.

- Adaptive Management: Ensure that the monitoring plan allows for adaptive management to address unexpected environmental or social impacts that may arise during activity implementation.

- Grievance Mechanism: Establish a grievance redress mechanism to manage and address community concerns during activity implementation.

# Reporting Requirements

(The consultant shall include statements outlining the documents to be prepared, using the text provided as an example.)

- Draft CEIA Report: A draft CEIA report will be prepared that details the activity description, baseline environmental conditions, impact assessments, mitigation measures, and analysis of alternatives. The report must include relevant technical appendices and supporting data to substantiate the findings.

- Final CEIA Report: The final CEIA report will be prepared that incorporates feedback from stakeholders and regulatory authorities into the final CEIA report. The final report must address all concerns raised during the review process, ensuring compliance with relevant standards and expectations.

- Non-Technical Summary: A non-technical summary of the CEIA report will be prepared in both English and Kiribati languages for public dissemination. This summary must be written in clear, plain language to ensure it is easily understood by local communities and stakeholders.

# Deliverables

- Draft CEIA Report: Submission of a comprehensive draft CEIA report for review, including all appendices and supporting documents (e.g., maps, baseline data).

- Final CEIA Report: Finalized CEIA report including all appendices and supporting documents (e.g., maps, baseline data). incorporating feedback from stakeholders (including the public) and authorities.

- Environmental Management Plan (EMP): Deliver a comprehensive EMP with detailed mitigation and monitoring plans. This can be part of the Draft and Final CEIA Report.

- Stakeholder Consultation Reports: Provide detailed reports of stakeholder engagement activities, including consultation minutes, feedback received, and how it was addressed. This can be part of the Draft and Final CEIA Report.

- Non-Technical Summary: Include a plain-language summary of the CEIA in English and Kiribati language for public input/feedback

# Timeline and Budget

- Activity Timeline: Provide a schedule for conducting the CEIA, including milestones for data collection, stakeholder consultations, draft and final report submissions, and any follow-up actions.

- Budget: Include a budget that details the costs of conducting the BEIA, including stakeholder consultations, data collection, reporting, and any other associated activities.

# Non-Technical Summary

• Provide a summary of the CEIA ToR in plain language, both in English and Kiribati, to ensure it is accessible to all stakeholders, including local communities. This summary should clearly outline the main environmental and social risks, the proposed mitigation strategies, and how the activity will achieve its environmental and social goals.

This Terms of Reference (ToR) outline for a Comprehensive Environmental Impact Assessment (CEIA) ensures that activities with high environmental and social risks are still thoroughly evaluated for potential impacts and that practical mitigation measures are implemented, promoting sustainability and compliance with national and international environmental standards.

### Annex 2: Guide for Undertaking Public Consultation When Preparing EIA Report

This guide is prepared in accordance with section 33 (3) of the Environment Act 2021

- Preparing an EIA Report

In the preparation of the EIA report the applicant must attempt to consult landowners, any nearby residents or adjacent landowners, individuals, groups and communities, relevant government ministries and companies, NGOs and interest groups; and others, such as donors, the private sector, academics etc., and any other person who would have an immediate interest in the activity and likely to be affected by the proposal.

The public consultation when preparing an EIA report should be undertaken through:

- At least two Maneaba or community meetings at places where the proposed project will be undertaken,

- Visits (household visit of nearby residents or adjacent landowners and any other person who has a known interest in the activity, office visit to government ministries and companies, NGOs and interest groups; and others, such as donors, the private sector, academics etc, and any other person who would have an immediate interest in the activity and likely to be affected by the proposal.

- Visiting known landowners and get their consent / views on the project.

The applicant must write down the names of those consulted and get their signatures.

Record the views of those consulted on the proposed project.

The applicant shall notify the public about the public consultation (as in bullet point 1 and 2 above) through

- Notices at the proposed project site and public places;

- Radio announcements; and

- Newspaper notifications.

In the notification, the applicant must state the purpose, venue, date, and time of the consultation

When undertaking the public consultation the applicant/consultant must

- Inform the stakeholders about the proposal and its likely effects;

- Get their inputs, views and concerns; and

- Take account of the information and views of the public in the EIA and decision making.

- Record the names and have the signatures of those consulted.

The public consultation requirements must also include:

- Details of the proposal – what is it and where is it located?

- Project need or justification – why is the project necessary?

- Are there alternatives to the proposal (including NO project)?

- How the impacts affect each stakeholder group?

- What measures are proposed to minimize impacts?

- Identify questions that you may want to ask the public. For example, local people may have important knowledge of the local environment, culture etc.

- How will the public be included in further consultation, construction or operation of the proposal?

### Annex 3: Refer to MISE for full Road Design on Nikunau